# Secure Campus Network Framework (SCNF) – Detailed Project Roadmap

## ### 📅 Duration: 6 Weeks (Flexible Timeline)

## WEEK 1 – Project Setup & Planning (SPM Phase)

### 🎯 Goal: Prepare foundation, tools, and management setup

Tasks: 1. Define project scope and objectives (Security, Compliance, Risk Management). 2. Create a project plan in Trello/Jira with task categories: - Network Design - Ethical Hacking - Risk & Compliance - Documentation 3. Assign task deadlines and milestones. 4. Prepare folder structure for storing simulation files, reports, and screenshots. 5. Research about campus networks and security needs. 6. Prepare project abstract and introduction for the report.

Deliverables: - Trello board setup with timeline - Abstract + Introduction draft - Folder and tool installation checklist

## WEEK 2 – Network Design & Simulation Setup (Technical Build Phase 1)

### 🎯 Goal: Create the simulated campus network

Tasks: 1. Design a logical network topology for the campus: - Internet → Router → Firewall → Switches → Servers → Clients (students/faculty) 2. Divide into VLANs (Admin, Faculty, Students, Labs). 3. Configure basic IP addressing and routing. 4. Add a simple firewall rule simulation. 5. Save and document network design (with screenshots). 6. Start documentation of the network architecture section.

Tools: Cisco Packet Tracer / GNS3

Deliverables: - Complete network simulation file (.pkt or .gns3) - Network diagram with labeling - Screenshots for report

## WEEK 3 – Ethical Hacking Simulation (Technical Build Phase 2)

### 🎯 Goal: Perform vulnerability assessment & penetration testing

Tasks: 1. Launch Kali Linux VM and connect to the virtual network. 2. Perform reconnaissance using Nmap (port scanning, service detection). 3. Test for vulnerabilities using Nikto or OpenVAS. 4. Attempt a controlled exploit (e.g., weak password demo using Metasploit). 5. Capture traffic using Wireshark. 6. Record test results and screenshots.

Deliverables: - Vulnerability scan report - Penetration test screenshots - Network traffic capture evidence

## WEEK 4 – Risk Management & IT Act Compliance (CTP + Cyber Law Phase)

### 🎯 Goal: Analyze threats, map to laws, and create risk management plan

Tasks: 1. Identify risks found from Week 3’s scans. 2. Prepare a Risk Register in Excel (with fields: Threat, Impact, Likelihood, Mitigation). 3. Create a Risk Matrix (High/Medium/Low). 4. Map each type of attack to relevant IT Act 2000/2008 Sections. 5. Create an Incident Response Plan – how to react if an attack occurs. 6. Add this data to the documentation.

Deliverables: - Risk Register file (.xlsx) - Risk Matrix chart - IT Act mapping table - Incident Response Plan draft

## WEEK 5 – Project Documentation & Report Compilation (SPM + Summary Phase)

### 🎯 Goal: Write final report and compile project results

Tasks: 1. Compile all previous weeks’ outputs into a single report structure: - Abstract - Introduction - Objective - Network Design - Testing and Results - Risk & Compliance Analysis - Project Management & Tracking (Trello screenshots) - Conclusion 2. Write the conclusion and future enhancement section. 3. Add your name, college details, and title page. 4. Ensure formatting consistency (headings, page numbers, etc.).

Deliverables: - Final project report (Word/PDF) - Screenshot section (proof of simulation, Trello, testing)

## WEEK 6 – Presentation & Review (Final Phase)

### 🎯 Goal: Prepare for viva or submission

Tasks: 1. Prepare PowerPoint presentation (10 slides): - Title, Objectives, Design, Testing, Risk, Law, Conclusion 2. Practice explaining each part in simple terms. 3. Double-check report formatting and simulation files. 4. Export all deliverables in a single folder (ZIP for submission). 5. Conduct self-review or peer review before submission.

Deliverables: - PPT (10 slides) - Final ZIP folder (network file + report + proof images)

## ⚙️ TOOLS SUMMARY

| Category | Tools |
| --- | --- |
| Network Simulation | Cisco Packet Tracer / GNS3 |
| Virtual Machines | VirtualBox / VMware |
| Ethical Hacking | Kali Linux, Nmap, Nikto, Metasploit, Wireshark |
| Risk Management | Excel / Google Sheets |
| Project Management | Trello / Jira |
| Documentation | MS Word / Google Docs |

## 🧩 FUTURE EXTENSIONS (Optional Add-ons)

- Add AI-based threat detection (future scope).

- Create AR/VR-based campus security visualization.

- Add role-based access control (RBAC) for admin panels.

- Use Docker for simulating isolated network segments.

## ✅ FINAL OUTPUT CHECKLIST

- Campus Network Simulation file

- Penetration Test Results (screenshots)

- Risk & Legal Compliance Report

- Trello Project Management Proof

- Final PDF Report

- PPT for presentation

This roadmap ensures that when you say “Dost, do the work,” I can generate each week’s setup, commands, reports, and documentation exactly step by step — ready for practical execution or report creation.